# HGRM SaaS - Overview & Index

# HGRM SaaS — Hotel Government Reporting & Monitoring

This is the planning package for turning Hotel Beach Way from a single-hotel admin panel

into a multi-tenant hotel SaaS with a built-in government monitoring module (District

Commissioner / DC Office, Upazila Nirbahi Officer / UNO Office, Police), based on the R&D

summary provided on 2026-08-01.

Progress: all 8 phases done (Phase 0's decisions through Phase 7's rollout hardening — see

WORKFLOW-ROADMAP.md). The one thing genuinely left undone is a user action,

not a build task: Phase 0's decisions were proceeded with under auto-mode rather than formally

reviewed and signed off — they held up through all 7 build phases without needing to be revised,

but a read-through is still worth doing. Everything else — multi-tenancy, RBAC/jurisdiction, hotel

registration, guest KYC, government reports/dashboards, and isolation/audit/security hardening —

is built, tested (71 automated tests), and verified live against the real dev database.

## Doc map

| Doc | Purpose |
| --- | --- |
| PRD.md | What we're building and why — personas, functional requirements, non-goals, privacy/security requirements. Read this first. |
| DATABASE-SCHEMA.md | Every new/changed table, field by field, with an ERD and the reasoning behind each modeling choice. |
| WORKFLOW-ROADMAP.md | The build broken into 8 sequential phases with checkboxes. This is the file to update as work happens. |
| GOVERNMENT-USER-GUIDE.md | What a DC/UNO/Police account actually sees day to day, plus the go-live checklist for turning a test government account into a real one. |

## How to track progress

Work phase by phase, in order — each phase in WORKFLOW-ROADMAP.md lists what it depends on.

Check off tasks (- [ ] → - [x]) as they're completed, and flip the phase Status: line.

Commit changes to these docs in the same commit/PR as the code that completes them, so git

history stays the source of truth for *when* something shipped.

If a decision below turns out wrong once we're building, update this doc rather than silently

drifting from it.

## Decisions already made (baked into the docs below)

These resolve ambiguities in the original R&D notes. Flagging them up front so they can be

challenged now, before schema exists, rather than after:

Tenancy model: single database, shared schema, row-level hotel_id tenant column

(not separate DBs per hotel, not a package like tenancy/tenancy). Justification in

DATABASE-SCHEMA.md § Tenancy strategy.

Government access = jurisdiction auto-scope + optional manual override, not pure manual

assignment. A DC user tagged with district_id = X automatically sees every hotel in

district X (matches "জেলার সব হোটেল দেখতে পারবে" in the R&D). An optional

hotel_user_assignments table lets a specific hotel be added/restricted per user when the

default jurisdiction match isn't right. Details in

DATABASE-SCHEMA.md § Jurisdiction access model.

Guests are per-hotel, not a global deduplicated identity. The same person staying at two

different hotels produces two customers rows (one per hotel), exactly like two different

paper registers today. Government NID search works across hotels in-jurisdiction by matching

nid_number, not by merging identities. Avoids an identity-resolution problem nobody asked

for.

Existing "Hotel Beach Way" data becomes Tenant #1, backfilled with a real hotel_id

rather than treated as a special untenanted case.

Reuse the existing Admin shell and permission system (roles / role_permissions /

ModuleRegistry) for government users instead of building a separate portal. A "DC Office"

role is just a role with dashboard + gov-reports module permissions and no others — the

existing permission-driven sidebar already hides everything else.

`divisions` table is in scope (resolved during Phase 1 build) — Bangladesh's real hierarchy

is Division → District, cheap to seed alongside districts, expensive to retrofit later.

Police stations are seeded as a rural approximation (one row per upazila, name mirrored —

correct for the large majority of the country and for Cox's Bazar specifically) because no

verified nationwide open dataset exists for থানা (thana)/police-station boundaries. Metropolitan police

stations (Dhaka Metropolitan Police and 8 other metro forces) are an explicit open follow-up,

tracked in WORKFLOW-ROADMAP.md Phase 1,

not guessed at.

Hotel legal-ID fields (`trade_license_no`, `owner_name`, `owner_nid`) are nullable

(resolved during Phase 2 build) — the system has never stored these anywhere, and backfilling

Tenant #1 without inventing values meant they had to become optional, filled in later once the

paperwork is on hand.

`is_primary_site` added to `hotels` (resolved during Phase 2 build, not in the original

plan) — the public marketing website still represents exactly one hotel, so tenant-scoped

queries need a deterministic way to answer "which hotel is the public site" for unauthenticated

visitors. See DATABASE-SCHEMA.md § Tenant-scoping mechanism.

`users` is not tenant-scoped by the same automatic mechanism as everything else (resolved

during Phase 2 build) — a global scope on the auth model itself risked recursive/inconsistent

session resolution. users.hotel_id exists; filtering it is done explicitly per-query instead.

Full rationale in DATABASE-SCHEMA.md § Tenant-scoping mechanism.

The route-model-binding guard planned for Phase 3 needed no new code — Laravel's implicit

route binding already calls findOrFail(), which already respects the tenant global scope.

Generalizing that scope to a jurisdiction *set* (district/upazila/police-station) was enough;

a separate middleware/guard would have been redundant. Verified by

HotelTenantIsolationTest, not assumed.

404, not 403, for out-of-jurisdiction direct access — a 403 would confirm a record exists

at all, which is exactly the kind of leak this system shouldn't produce for guest data a user

isn't authorized to know about.

Hotel onboarding is Super-Admin-direct-create, no approval queue (resolved during Phase 4

build — answers the "Hotel onboarding flow" open question below). New hotels default straight

to status = active; the 4-state status control exists for suspending/rejecting a hotel

later, not for gating a self-registration flow that doesn't exist yet.

**Hotel-to-user assignment lives on the existing Users screen, not a new UI on the Hotel

page** (resolved during Phase 4 build) — added a hotel_id select to

Admin/Users/{Create,Edit}.vue instead of building a second, redundant staff-management

surface under Hotel Registration. The Hotel Show page lists current staff read-only with a

link back to Users.

Full guest KYC lives on a new dedicated `Admin/Customers/Edit.vue`, not the booking form

(resolved during Phase 5 build) — bookings still capture only name/phone/email/nationality

quickly at reservation time; the ~25-field PRD § 5.3 form is filled in separately, matching how

hotels actually do compliance paperwork at physical check-in.

Document upload handling extracted into a shared `App\Support\DocumentUploader` (Phase 5)

— Phase 4's HotelController had this logic inline; Phase 5's CustomerController needed the

identical single-file-replace/multi-file-append shape, so it was pulled out once a second real

caller existed rather than duplicated. Same for App\Support\Geography (district/upazila/

police-station select options), used by both controllers.

**Government dashboard reuses the existing admin.dashboard route, branching on role

scope_type** (resolved during Phase 6 build) — rather than a separate

GovernmentDashboardController/route, since the dashboard module permission was already

shared between hotel and government roles.

One Guest report screen serves Guest-wise, Date-wise, and Foreign Guest reports

(resolved during Phase 6 build) — three PRD-named report types, one filterable

Admin/Government/GuestReport.vue, with Date-wise/Foreign-Guest as sidebar links carrying

preset query params rather than three near-duplicate screens.

**Known limitation, not a bug: the dashboard's Male/Female split is by primary registrant

only.** The KYC data model (Phase 5) only captures gender for the primary guest on a booking

line, not for every companion/adult sharing the room — there was never a requirement to

register each occupant individually. The dashboard labels this explicitly rather than

presenting a headcount-accurate number it can't actually produce from the data on hand.

All `documents`-table files moved from the `public` disk to the protected `local` disk

(resolved during Phase 7's security pass) — they were reachable by anyone with the exact URL,

no login required, before this. See

DATABASE-SCHEMA.md § Phase 7

for the full reasoning and what was deliberately left public (hotels.logo).

Audit logging covers super-admin/government access only, not routine hotel-staff use

(Phase 7) — matches PRD § 6's actual concern (oversight access to guest PII across hotels a

user doesn't operate), not a request to audit ordinary front-desk work.

**Real (non-test) government account seeding is a client go-live decision, not something to

do unprompted** — the checklist for it is written in

GOVERNMENT-USER-GUIDE.md, but executing it (creating accounts for

specific real DC/UNO/Police offices) waits for the client to say which offices go live first.

## Known gaps

Resolved in Phase 3: the test suite used to run against the real dev database — now fixed.

Root cause was two layers deep: bootstrap/cache/config.php was a stale cached config

(2026-07-28) that made Laravel ignore .env/.env.testing entirely, *and* there was no

.env.testing to begin with. Fixed both (php artisan config:clear + a new .env.testing

pointing at an isolated hotel-beach-way-testing MySQL database — sqlite doesn't work here,

this project's migrations use MySQL-only raw SQL). tests/Feature/HotelTenantIsolationTest.php

(10 tests) now guards tenant/jurisdiction isolation permanently, verified via real HTTP

requests. **If you ever see bootstrap/cache/config.php reappear, remember .env changes

silently stop taking effect until config:clear runs again** — this cost real debugging time

once already.

No headless browser tool available in this dev environment (no chromium-cli, no

Playwright install) — every phase's UI (Phase 4's Hotel Registration screens, Phase 5's guest

KYC form, Phase 6's government reports/dashboard) has been verified through its backend

(automated HTTP-level tests, real Invoke-WebRequest/hand-built-multipart sessions against a

temporary artisan serve) rather than a rendered screenshot. This is the one form of

verification never completed across all 7 build phases. If a session ever has real browser

tooling, a visual click-through is worth doing — nothing has failed, it's just unverified

visually. Concretely worth a real click: the webcam-vs-upload toggle on the guest photo

field, the cascading district→upazila→police-station selects (Phase 5), and the Guest report's

filter form (Phase 6) — exactly the kind of DOM-interaction bugs a backend test can't see.

Verify-live practice paid off repeatedly, not just once. Every phase from 4 onward ran real

HTTP requests against the real dev database, not just the automated suite, and it kept finding

things the tests didn't: Phase 5 found Inertia's forceFormData sending checkbox booleans as

the strings "true"/"false" (which Laravel's boolean rule rejects outright — see

DATABASE-SCHEMA.md § Phase 5);

Phase 7 found the documents-table public-disk exposure (see

DATABASE-SCHEMA.md § Phase 7), a

stale duplicate artisan serve process silently intercepting requests, and two seeded

government test accounts' passwords having drifted from their documented value. **Any future

form mixing file uploads with checkbox/boolean fields should get a test using raw string

"true"/"false" payloads, not just PHP-native booleans** — the native-bool shape doesn't

reproduce what a browser actually sends once forceFormData is involved. **Before any future

live-HTTP verification session, check netstat -ano for stale listeners on whatever port

you're about to use** — a leftover process from an earlier session silently answering requests

cost real debugging time in Phase 7.

Resolved in Phase 7: all 4 seeded government test accounts (dc.coxsbazar, dc.dhaka,

uno.coxsbazarsadar, police.coxsbazarsadar) have now been exercised via real login at some

point across Phases 6–7 — dashboard, reports, NID search, exports, and document access all

confirmed working end to end for at least one account per role.

Found and fixed in Phase 3, worth knowing about: the Phase 2 backfill migration

(2026_08_01_100007) assumed geography data was already seeded. A genuinely fresh

php artisan migrate (no --seed) would have failed on this — fixed by having the migration

seed its own dependency. If you ever see a district_id cannot be null error on a fresh

install, check that this fix is still in place.

Booking flow had zero automated test coverage before Phase 7 — the app's original, core

feature, untested through six phases of changes to the models it depends on. Fixed with

tests/Feature/BookingFlowRegressionTest.php. Worth remembering as a general lesson: this

project's pre-existing features didn't have a test suite to begin with, so "the tests still

pass" was never a complete regression signal for them — only for what's been touched since

Phase 2.

## Remaining open questions

None of these blocked building Phases 1–7, and nothing is waiting on them — but they're worth the

client's input before go-live (see GOVERNMENT-USER-GUIDE.md for the

go-live checklist itself):

Hotel category values — implemented in Phase 4 as a plain free-text field

(Admin/Hotels/HotelForm.vue), specifically to avoid guessing at a classification standard

Bangladesh doesn't have one universal version of. Still open whether this should later become a

fixed select (star rating 1–5, tier label, or whatever BPC/Tourism Board standard the client

actually uses) — low-cost to change later since it's a single nullable string column either way.

Marriage/companion info — MVP models this as a few nullable fields on the primary guest

(spouse name, marriage date, one Nikahnama document). If government reporting later needs the

*spouse* to have their own independently searchable NID/identity record, that's a bigger

booking_guests table — see DATABASE-SCHEMA.md § customers

for the upgrade path.

NID smart scan — the R&D lists "Smart NID Scan" as a field. There is no public API for

private businesses to verify against the Bangladesh Election Commission's NID database. Treated

as manual entry + document photo upload for now; OCR/scan hardware integration is a later,

separately-scoped enhancement.